# Document Automation Pilot Review

Structured executive memo based on source memo and pilot metrics

## Executive Message

Continue the pilot for one more quarter, add a reviewer checklist, and publish a shared theme package.

## Main Points

The pilot improved document turnaround time from five days to two days.

Reviewers reported fewer formatting issues after template standardization.

The team wants a concise executive memo, a PDF export, and a five-slide summary deck.

Risks include inconsistent source data quality and unclear ownership of final review.

## Pilot Metrics

| Metric | Baseline | Pilot | Change |
| --- | --- | --- | --- |
| Turnaround Time | 5 days | 2 days | -3 days |
| Formatting Rework | 14 count | 4 count | -10 count |
| Reviewer Satisfaction | 3.4 score | 4.5 score | +1.1 score |
| Documents Processed | 18 count | 42 count | +24 count |

## Risks

Source data quality remains inconsistent across intake materials.

Final review ownership needs a clearer single accountable role.

## Recommended Actions

Extend the pilot for one additional quarter.

Add a reviewer checklist to reduce ambiguity before final review.

Publish a shared theme package for memo and deck outputs.