## Slide 1
Document Automation Pilot Review
A3 baseline summary | one more quarter with stronger controls
5 -> 2
days turnaround
18 -> 42
documents processed
14 -> 4
formatting rework
3.4 -> 4.5
satisfaction score
A3 / 1

## Slide 2
Pilot Outcomes at a Glance
Chart: 
| Turnaround days | Formatting rework | Satisfaction | Documents
Baseline | 5 | 14 | 3.4 | 18
Pilot | 2 | 4 | 4.5 | 42
Speed and volume both improved
Quality gains came from template standardization
Reviewer sentiment moved above 4.0
Controls should now focus on data quality and review ownership
A3 / 2

## Slide 3
What Changed Operationally
1
Turnaround
Standardized templates compressed cycle time from five days to two.
2
Review Quality
Formatting issues fell after reviewers worked from common document structures.
3
Throughput
The team processed 42 documents in pilot conditions, up from 18 baseline.
4
Experience
Reviewer satisfaction rose to 4.5, indicating less avoidable friction.
A3 / 3

## Slide 4
Risks to Resolve Before Scaling
Source data quality
Inconsistent inputs can erode automation benefits and create downstream review cycles.
Review ownership
Final approval responsibility needs a named owner and checklist-based handoff.
Theme consistency
A shared theme package should prevent formatting drift across teams.
A3 / 4

## Slide 5
Recommended Next Quarter
1
Continue pilot
Extend one quarter to validate repeatability.
2
Add checklist
Make final review ownership explicit.
3
Publish theme
Lock consistent formatting in shared assets.
4
Track exceptions
Monitor source-data quality alongside output metrics.
Decision
Proceed with controls before broader rollout
A3 / 5